PROJECT PLANNING PHASE (Project Milestone & Activity List)

|  |  |
| --- | --- |
| Date | 6 November 2022 |
| Team ID | PNT2022TMID34253 |
| Project Name | Skill and Job Recommender |
| Maximum Marks |  |

Milestone & Activity List

|  |  |  |  |
| --- | --- | --- | --- |
| **Milestones** | **Activity** | **Priority** | **Team Members** |
| Registration | 1 Design the UI for Registration page | Medium | Kamalaraj S M  Govarthan P R |
| 2. Complete the registration page by placing the required fields. | High | Premkumar R  Herlison Albert A |
| 3.Write the functionality for the buttons using Python Flask | High | Kamalaraj S M  Govarthan P R |
| 4. Validate the email id and password uing Js | High | Premkumar R  Herlison Albert A |
| Login | 1. Design the UI for Login Page | Medium | Kamalaraj S M  Govarthan P R |
| 2. Complete the login page and its functionality (redirect to the homepage) | Medium | Premkumar R  Herlison Albert A |
| Search | 1. Find Jobsearch API and connect to the job portal | Low | Kamalaraj S M  Govarthan P R |
| 2. the job details and company all details  are shown in card | High | Premkumar R  Herlison Albert A |

|  |  |  |  |
| --- | --- | --- | --- |
|  | 3. Create a Profile section for entering user details | Medium | Kamalaraj S M  Govarthan PR |

|  |  |  |  |
| --- | --- | --- | --- |
| Bot | 1. Created bot for creating an instant account and finding jobs querry of job title | Low | Premkumar R  Herlison Albert A |
| Deployment | 1. Upload the web app to Docker | Medium | Kamalaraj S M  Govarthan PR |
| 2. Deploy the Docker image into a Kubernetes Cluster | Medium | Premkumar R  Herlison Albert A |